# Project Proposal

Project Title :FarmFusion - Smart Agro-Diary Eco System

| Only for course Teacher |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | Needs Improvement | Developing | Sufficient | Above Average | Total Mark |
| Allocate mark & Percentage |  | 25% | 50% | 75% | 100% | 15 |
| Clarity | 3 |  |  |  |  |  |
| Content Quality | 6 |  |  |  |  |  |
| Spelling & Grammar | 3 |  |  |  |  |  |
| Organization and Formatting | 3 |  |  |  |  |  |
| Total obtained mark |  |  |  |  |  |  |
| Comments |  |  |  |  |  |  |

Semester: Spring 2026                                                           Group: 04

| Name | ID | Batch | Section |
| --- | --- | --- | --- |
| Md Sakib Hossain | 242-35-239 | 43 | F1 |
| Md Bayezid Mukabbir | 242-35-041 | 43 | F1 |
| Sheikh Saymon Mahmud | 242-35-477 | 43 | F1 |
| Md Jahid Haider Helale | 242-35-084 | 43 | F1 |

Course Code: SE231

Course Name: System Analysis & Design Capstone Project

Course Teacher Name: Md. Selim Reza

Designation: Assistant Professor Submission Date: 14/06/2026

Table Of Contents

- Introduction	2

- Project Background & Problem Statement	2

2.1 Project Background	2

2.2 Problem Statement	2

- Proposed Solution	3

- Goals & Objectives	3

- Scope & Deliverables	4

5.1 Project Scope	4

5.2 Key Deliverables	5

- Methodology	5

6.1 Software Development Approach:	5

6.2 Technologies & Tools	5

6.3 System Architecture	5

- Resource Requirements & Budget	6

7.1 Hardware Requirements	6

7.2 Software & Tools (Open Source)	6

7.3 Estimated Budget	7

- Work Plan	7

8.1 Figure: Time frames for project implementation	7-8

8.2 Task Distribution	9

9.Testing & Deployment	9

10.Risks and Challenges	10

11. Conclusion	10

1. Introduction

FarmFusion is a mobile application-based Smart Agro-Diary Ecosystem designed to modernize cow farm management for smallholder dairy farmers in Bangladesh. The platform integrates all aspects of dairy farm operations — including cow management, milk production tracking, health and vaccination records, feed management, financial tracking, and dairy product management — into a single centralized Android application.

With millions of dairy farmers in Bangladesh relying on manual and fragmented record-keeping, FarmFusion addresses this gap by providing a smart, accessible, and easy-to-use mobile solution that empowers farmers with real-time data and insights to improve productivity, animal health, and farm profitability.

2. Project Background & Problem Statement

Project Background :

Dairy farming plays a vital role in Bangladesh's rural economy and food security. However, most small and medium-scale cow farms operate without any digital management system. Health records, milk yield data, vaccination schedules, feeding logs, and financial transactions are either maintained on paper or not recorded at all, leading to inefficiency, revenue loss, and poor animal welfare.

Several digital platforms currently exist to partially address these challenges:

- Smart Dairy BD: Focuses on dairy farm operations and organic milk delivery but lacks a comprehensive mobile app covering all farm management modules including waste management and financial tracking.

- Mimba: Provides basic livestock management features but does not offer integrated financial management, dairy product tracking, or detailed health and vaccination management for cow farms.

- Digital Khamari: Offers livestock disease awareness and treatment guidelines but lacks real-time mobile-based cow management, feeding optimization, and complete farm analytics.

FarmFusion addresses the limitations of these platforms by providing a fully integrated, mobile-first cow farm management solution built with Java for Android, covering all aspects of dairy farm operations in one application.

Problem Statement :

Smallholder cow farm management in Bangladesh faces several critical challenges:

- No Digital Cow Records: Farmers have no centralized system to track individual cow profiles, breeds, age, and ownership history.

- Poor Milk Production Tracking: Daily milk yield per cow is not recorded digitally, making it impossible to identify underperforming animals or track production trends.

- Inadequate Health & Vaccination Management: Vaccination schedules and treatment records are not maintained properly, leading to disease outbreaks and high cattle mortality.

- Unoptimized Feed Management: Feeding schedules and nutritional requirements are not tracked based on individual cow weight and health status, resulting in poor milk yield.

- No Financial Oversight: Farm income, expenses, and profitability are not tracked digitally, making financial planning impossible for small farmers.

- Lack of Dairy Product Management: Production and sales of milk-derived products like ghee, yogurt, and cheese are not tracked, causing inventory and revenue losses.

- Waste Management Neglect: Cow waste management — including biogas and compost opportunities — is completely overlooked in existing platforms.

3. Proposed Solution

FarmFusion is a Java-based Android mobile application designed to overcome the limitations of existing platforms by providing a fully integrated, offline-capable, and user-friendly cow farm management system.

Unlike existing platforms such as Smart Dairy BD, Mimba, and Digital Khamari — which address only partial aspects of dairy farming — FarmFusion brings all farm operations into a single mobile application. The system supports three user roles: Farm Owner, Farm Worker, and Veterinary Advisor, each with role-based access to relevant features.

Key highlights that differentiate FarmFusion from existing solutions:

- Offline Support: All core features function without internet using SQLite local storage, ensuring usability in rural areas with poor connectivity.

- Automated Health Alerts: The system automatically notifies farmers of upcoming vaccinations, treatments, and health checkups — a feature missing in most existing platforms.

- Integrated Waste Management: Unlike any existing platform, FarmFusion tracks cow waste utilization including biogas and organic compost management.

- Complete Financial Oversight: Farmers can record income, expenses, and generate profit/loss summaries — not available in current local platforms.

- Unified Dashboard: A single dashboard displays milk production trends, cow health status, feed inventory, and financial summary in real time.

4. Goals & Objectives

The main goal of FarmFusion is to digitize and streamline cow farm management through a user-friendly Android mobile application.

Specific objectives include:

- Cow Record Digitization: Provide farmers with a complete digital profile system for every cow on the farm.

- Milk Production Optimization: Enable real-time tracking of milk yield to identify trends and improve productivity.

- Animal Health Improvement: Reduce cattle disease and mortality through timely vaccination alerts and health record management.

- Feed Efficiency: Optimize feed usage and reduce costs through data-driven feeding management.

- Financial Transparency: Give farmers clear visibility into farm income, expenses, and profitability.

- Sustainability: Promote sustainable dairy farming through waste management and resource optimization features.

- Scalability: Design the app to support individual smallholder farms up to large commercial dairy operations.

5. Scope & Deliverables

Project Scope

FarmFusion focuses on developing a Java-based Android mobile application with the following core modules:

- User Management: Secure login and role-based access for farm owners, workers, and veterinary advisors.

- Cow Management Module: Individual cow profiles, breed records, identification, and history tracking.

- Milk Production Management Module: Daily milk yield recording, trend analysis, and production reporting.

- Health & Vaccination Management Module: Health records, vaccination scheduling, treatment logs, and automated alerts.

- Feed Management Module: Feed inventory, feeding schedules, and nutritional optimization per cow.

- Financial Management Module: Income and expense tracking, profitability reports, and financial summaries.

- Reports & Analysis Module: Visual dashboards and downloadable reports for all farm operations.

- Dairy Products Management Module: Milk product production, inventory, and sales tracking.

- Waste Management Module: Cow waste recording, biogas tracking, and compost management.

Key Deliverables

- FarmFusion Android Mobile Application (.apk)

- System Design & Architecture Documentation

- User Manual for farm owners and workers

- Source Code Repository (GitHub)

- Testing and Quality Assurance Report

6. Methodology

6.1Software Development Approach:

FarmFusion follows the Agile Methodology, enabling iterative development and continuous improvement based on farmer feedback throughout the development process.

Agile Phases:

- Requirement Collection & Analysis

- Planning & System Design

- Iterative Module Development

- Testing & Validation

- Review, Feedback & Improvement

6.2 Technologies & Tools

- Mobile Platform: Android (Java)

- IDE: Android Studio

- Backend: Firebase (Authentication, Realtime Database, Cloud Firestore)

- Local Database: SQLite (offline support)

- Version Control: GitHub

- API Testing: Postman

- UI Design: XML Layouts with Material Design Components

Tools & Techniques

- Use Case Diagram — system interaction design

- ER Diagram — database structure mapping

- Wireframing — UI layout planning

- Unit & Integration Testing — module-level verification

- User Acceptance Testing (UAT) — farmer usability testing

- Trello — sprint planning & task management

6.3 System Architecture

FarmFusion uses a Three-Tier Architecture:

- Presentation Layer: Android mobile UI for farm owners, workers, and veterinary advisors

- Application Layer: Business logic for cow management, milk tracking, health alerts, financial reporting, and waste management

- Data Layer: Firebase Cloud Database for online sync and SQLite for offline local storage

7. Resource Requirements & Budget

7.1 Hardware Requirements

- Development laptops/PCs with Android Studio

- Android smartphones for testing (low-end and mid-range devices)

7.2 Software & Tools (Open Source / Free)

- Android Studio, Java SDK

- Firebase (free tier), SQLite

- GitHub, Postman

7.3 Estimated Budget

| Item | Description | Cost (BDT) |
| --- | --- | --- |
| Software | Open-source & free tools (Android Studio, Firebase) | 0 |
| Hosting | Firebase free tier / upgrade if needed | 5,000 |
| Hardware | Laptop upgrades / Android test devices | 45,000 |
| Miscellaneous | Internet, data packages, contingency | 5,000 |
| Total |  | 55,000 |

9.Work Plan

8.1 Figure: Time frames for project implementation

| Week | Milestone | Key Activities |
| --- | --- | --- |
| Week 1 | Requirement Analysis | Stakeholder interviews, feature finalization, feasibility study |
| Week 2 | System Design | UI/UX wireframes, app architecture design |
| Week 3 | Database Design | Firebase schema, SQLite table design, relationship mapping |
| Week 4 – 6 | Core Module Prototype | Cow Management, Milk Production, Health & Vaccination prototype |
| Week 7 – 9 | Advanced Module Prototype | Feed Management, Financial Management, Dairy Products, Waste Management prototype |
| Week 10 – 11 | Integration | Module linking, Firebase integration, offline sync setup |
| Week 12 – 13 | Prototype Development | UI refinement, prototype build, feature testing on prototype |
| Week 14 | Prototype Delivery & Deployment | Final prototype packaging, APK build, handover & demo presentation |

This proposal covers the project lifecycle up to prototype delivery. System testing, deployment, and maintenance will be addressed in the subsequent phase of FarmFusion's development. The future work plan is given below.

Future Work Plan (Post-Prototype Phase)

| Week | Milestone | Key Activities |
| --- | --- | --- |
| Week 15 – 16 | System Testing | Unit testing, integration testing, bug fixing |
| Week 17 – 18 | User Acceptance Testing | UAT with actual dairy farmers, feedback collection |
| Week 19 – 20 | Deployment | Firebase production setup, APK finalization, app distribution |
| Week 21 – 22 | Post-Deployment Monitoring | Performance monitoring, bug fixes, user support |
| Week 23 – 24 | Maintenance & Future Enhancement | Feature updates, optimization, scalability improvements |

Timeline & Milestones

| Activity | W1 | W2 | W3 | W4 | W5 | W6 | W7 | W8 | W9 | W10 | W11 | W12 | W13 | W14 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement Analysis | █ |  |  |  |  |  |  |  |  |  |  |  |  |  |
| System Design |  | █ |  |  |  |  |  |  |  |  |  |  |  |  |
| Database Design |  |  | █ |  |  |  |  |  |  |  |  |  |  |  |
| Core Module Prototype |  |  |  | █ | █ | █ |  |  |  |  |  |  |  |  |
| Advanced Module Prototype |  |  |  |  |  |  | █ | █ | █ |  |  |  |  |  |
| Integration |  |  |  |  |  |  |  |  |  | █ | █ |  |  |  |
| Prototype Development |  |  |  |  |  |  |  |  |  |  |  | █ | █ |  |
| Prototype Delivery & Deployment |  |  |  |  |  |  |  |  |  |  |  |  |  | █ |

8.2 Task Distribution

| Team Member | Primary Technical Role | Secondary Operational Role | Key Deliverables |
| --- | --- | --- | --- |
| Md Sakib Hossain | UI/UX Designer & Frontend Developer | QA & Testing Lead | Wireframes, Android XML Layouts, Test Reports |
| Md Bayezid Mukabbir | Backend & Firebase Engineer | Project Manager (Scrum Master) | Firebase integration, API logic, Sprint planning |
| Sheikh Saymon Mahmud | Database Administrator (DBA) | DevOps & Documentation Lead | SQLite Schema, Firebase DB design, GitHub, Final Report |
| Md Jahid Haider Helale | Android Developer & Module Lead | Research & Content Lead | Core Android modules, Feature implementation, Research docs |

9. Testing & Deployment

Testing

- Unit testing of all 8 core modules

- Integration testing between modules, Firebase, and SQLite

- System testing for overall app functionality and performance

- User acceptance testing (UAT) with actual dairy farmers

- Device compatibility testing on low-end and mid-range Android devices

- Bug fixing and final validation

Deployment

- Final APK build and code signing

- Firebase production environment setup

- App deployment for testing via direct APK distribution

- Security and access control final review

- Post-deployment monitoring and maintenance plan

10. Risks and Challenges

- Device Compatibility: The app must function on low-end Android devices commonly used by rural farmers.

- Internet Connectivity: Weak rural internet may limit real-time Firebase sync; offline SQLite support mitigates this.

- User Adoption: Farmers with low digital literacy may need training and a simplified UI to adopt the app.

- Data Accuracy: Incorrect milk yield or health data entry by farmers can affect report quality.

- Security Risk: Protecting sensitive farm financial and cattle data from unauthorized access.

- Maintenance: Future Android version updates may require regular app maintenance and testing.

- Battery & Storage: The app must be optimized for low battery and limited storage environments.

11. Conclusion

FarmFusion aims to transform cow farm management in Bangladesh by providing a reliable, comprehensive, and user-friendly Android mobile application. By adopting Agile development, Java-based Android technology, and Firebase cloud infrastructure, the system ensures flexibility, offline accessibility, and long-term scalability for smallholder dairy farmers.

This application will empower farmers with complete cow management, milk production tracking, health and vaccination alerts, optimized feed management, financial oversight, dairy product tracking, and sustainable waste management — contributing to improved animal welfare, increased farm productivity, and enhanced rural livelihoods across Bangladesh.

References:

- Ministry of Fisheries and Livestock, Bangladesh. Livestock & Dairy Development Policy, 2020.

- Department of Livestock Services (DLS), Bangladesh. Annual Livestock Statistics, 2023.

- Bangladesh Agricultural University. Digital Khamari App — Livestock Disease Management, 2025.

- Smart Dairy BD : https://smartdairybd.com

- Mimba : https://mimba.app

- Digital Khamari : https://digitalkhamari.com